Subject: SAIG Build Test – Progress Update Day 1

1. Completed

- Set up the project structure and securely initialized the GitHub repository.

- Wrote and saved the mandatory Planning Note.

- Built the Python data ingestion script (ingestion.py) to automatically pull daily news and events.

- Connected to and downloaded raw data from 3 different sources (NewsAPI, GDELT, and multiple Defense RSS Feeds).

- Tested the GROQ API and successfully used it to pull conflict entities (like actors and locations) from text and format them as JSON.

2. In Progress

- Reviewing the raw JSON and CSV data to get ready for data cleaning with Pandas tomorrow.

3. Blockers

- Broken API: The UN ReliefWeb API returned a 410 (Gone) error because it was deprecated. (Resolved: I decided to skip it and focus on the other 3 sources so I wouldn't get stuck. This still easily meets the project requirements).

- Model Error: The older Llama 3 model on Groq threw a deprecation error. (Resolved: I swapped the code to use the newer llama-3.1-8b-instant model, which works perfectly).

4. Changes in Approach

- Increased Data Volume: I realized the machine learning models will need a large amount of data to work well. To fix this, I increased the API limits in my code and added a few more global RSS feeds (like BBC and NYT) to make sure we have a solid, diverse dataset.

5. Evidence

- GitHub Repository:  Github Repo Link

6. Plan for Next Phase

- Clean and format all the raw data into the required 15-field schema using Pandas.

- Run the news text through the GROQ API to extract the final entities.

- Start building the machine learning scripts (NLP clustering to group similar articles together, and Isolation Forest to find data anomalies).