Subject SAIG Build Test – Progress Update [Day 2]

1. Completed

- Finalized the end-to-end backend intelligence pipeline for the OSINT monitoring system.

- Merged multiple data streams (NewsAPI, RSS, NewsData.io, and Telegram) into a standardized schema (master_data.csv), utilizing a custom normalizer to scrub foreign scripts and emojis.

- Implemented the LLM extraction module (extractor.py) using Groq to accurately identify kinetic events, actors, and locations from raw, unstructured text.

- Deployed the Machine Learning engine (ml_engine.py) using DBSCAN clustering (eps=0.6) for event deduplication and Isolation Forest for anomaly/severity scoring.

- Engineered an automated AI SITREP generator that synthesizes top threats into a frontend-ready dashboard_data.json payload and outputs a 2D PCA visual cluster map.

2. In Progress

- Transitioning from backend data architecture to frontend UI development.

- Setting up the Streamlit environment to build the "10-Second Analyst" dashboard view.

3. Blockers

- None currently active.

- Resolved: Faced potential API rate-limiting with Groq during high-volume Telegram parsing; mitigated by implementing a strict 2.0-second delay buffer in the extraction loop. Also resolved Pandas typing conflicts during empty-column LLM injections.

4. Changes in Approach

- GDELT vs. Telegram Pivot: Initially planned to use the GDELT database as the primary source. However, a manual evaluation of the data revealed an unacceptably high noise-to-signal ratio, heavily skewed toward generic political/economic news rather than kinetic events. To secure high-quality data, the architecture was pivoted to integrate the Telegram API (via Telethon), allowing direct scraping of dedicated, public frontline OSINT channels.

- NewsData.io Integration: To supplement the traditional news side of the pipeline alongside NewsAPI and RSS, NewsData.io was integrated into the ingestion engine to ensure multi-page, high-volume coverage of global geopolitical developments.

5. Evidence

- All backend code (ingestion.py, normalizer.py, extractor.py, ml_engine.py) has been committed and successfully pushed to the project's GitHub repository

- Local generation of dashboard_data.json and cluster_visualization.png successfully verified in the data/processed/ directory.

6. Plan for Next Phase

- Install Streamlit and initialize app.py.

- Build the frontend Command Center UI to ingest the JSON payload and visually render the live SITREP, KPI alert levels, and interactive intelligence feeds.